## Slide 1: Introduction Into: Scrum-Agile Methodology
For Lean Development Systems
By: Joshua Lewis
08/13/2023

## Slide 2: Defining the SDLC
Software Development Life Cycle (SDLC) is a process of building or maintaining software systems, it includes various phases from preliminary development analysis to post-development software testing and evaluation (Leau et al., 2012 p. 162).
It is comprised of 5-7 phases depending on the project.

## Slide 3: Overview
What is the SDLC (Software Development Life Cycle)?
What is the Scrum-Agile Methodology?
How does the Scrum-Agile Methodology affect the SDLC?
What is the composition of a Scrum team?
How does Agile development differ from other methods of development?
When you should be using Scrum-Agile development vs. Waterfall development.

## Slide 4: Phases of the SDLC
Author/Technical Analyst Renju Thampy wrote an article on the SDLC explaining what happens during the various phases:
Project Planning: "What do we want?" What is the client's purpose or end goal of the project?
Gathering Requirements and Analysis: What are the requirements the client wants? What functionality does the client want? This is a time to determine feasibility and to determine the best course for development.
Design: Apply the information gathered, plan and determine if when completed the prepared software will fulfill the requirements of the client.
Coding/Implementation: This is when the actual development begins. Code is being written based on the design (Thampy, 2022).

## Slide 5: Phases of the SDLC (cont.)
Testing: Once code has been written, tests can be devised to ensure the functionality is as intended.
Deployment: After the project has been completed, it is released to the clients/customers. During this phase extensive testing is done to make sure the product operates correctly.
Maintenance: After the product is released, as systems change and update, so must the product. And, although testing has been done, not every situation can be anticipated, users may need assistance resolving any unexpected occurrences (Thampy, 2022).

## Slide 6: What is an Agile Framework?
To quote software engineer Pekka Abrahamson from her Agile software development analysis: "Agile thinking is a people-centric view to software development" (Abrahamsson et al., 2017).
An Agile Framework emphasizes the importance of community between software developers and their role reflected in contracts.
It Highlights the importance of continuously turning out and testing working software.
Agile aproaches promote cooperation between developers and clients.
Agile methodology is focused on delivering business value immediately as a project starts.
Agile methods break down the project into smaller, more manageable time frames called Iterations or Sprints usually lasting 4 weeks at a time, and further break down the project into Product Backlog items (Abrahamsson et al., 2017).

## Slide 7: What is Scrum?
Scrum.org defines Scrum as an Agile Framework (What Is Scrum, Scrum.org) and describes key features about Scrum:
It consists of small teams each of which have specific accountabilities.
A Scrum team consists of: A Product Owner, a Scrum Master, Developers, and Testers.
Scrum is empirical, processes and decisions are created and changed based on feedback, experience, and testing.
Trust is a critical characteristic of a successful Scrum Team.
Scrum's core values: Courage, Focus, Commitment, Respect, and Openness (What Is Scrum, Scrum.org).

## Slide 8: The Product Owner
The Product Owner acts as a liaison between the Clients/Shareholders and the Scrum Team, and they help to plan and design the Sprints.
Their goal is to maximize the value of the product developed by the Scrum Team.
They create and manage the Product Backlog and ensure that the Product Backlog is clearly understood.
They make the final decisions about any Backlog items or changes.
The Product Owner must thoroughly understand the scope and vision of the Clients/Stakeholders and the requirements for the product (What Is Scrum, Scrum.org).

## Slide 9: The Scrum Master
The Scrum Master ensures that everyone understands Scrum, the significance of Scrum Events, they help plan Sprints, do Sprint Reviews and act as a Servant/Leader.
The Scrum Master is a coach and mentor and supports the Scrum Team to guarantee success.
They act as an intermediary to the Product Owner and Scrum Team and, assist the Product Owner in managing the Product Backlog.
They manage Scrum Events and ensure the event accomplishes the goal within the given time frame (What Is Scrum, Scrum.org).

## Slide 10: The Developers and Testers
The Developers/Testers help create a plan for the sprint and work on projects within the product backlog.
They use tools and Scrum Events provided to them by the Product Owner and Scrum Master like User Stories, Daily Scrum meetings, Sprint Reviews/Retrospectives to continuously share information and improve.
The Developers create the product based on the information provided to them and the functionality/requirements requested by the Clients/Shareholders.
The Testers create tests for the product to ensure that it is operating as intended and the functionality and requirements of the Clients/Shareholders are met (What Is Scrum, Scrum.org).

## Slide 11: The Agile Effects on the SDLC
Agile methodologies, like Scrum, increase the overall speed of development and are systems for "Lean Development" or, low waste development. This implies that Agile approaches focuses on reducing investment in both time and money, as well as continually adapting and changing based on testing, feedback and experiences. This adaptability makes Agile methodologies ideal for quickly developing a project that could be subject to sudden change, with low costs and low time investment (Abrahamsson et al., 2017).

## Slide 12: Agile vs. Waterfall Approach to the SDLC
To summarize an in-depth analysis of Agile vs Traditional methods done by Y.B. Leau (and others): Unlike the Agile approach, the Waterfall approach is very linear and doesn’t adapt well to change. The Waterfall approach is straightforward, simple to understand, plan, and execute. This simple method of "Plan, Build, Test, Deploy" works well for projects that are not subject to change and, in some instances, can be cheaper than Agile methodologies for projects that are simple and straightforward. However, if a project does require change, the time and cost investment could be much higher than if an Agile framework was used instead (Leau et al., 2012 p. 162).

## Slide 13: Works Cited
Leau, Y. B., Loo, W. K., Tham, W. Y., & Tan, S. F. (2012). Software development life cycle agile vs traditional approaches. https://ku-fpg.github.io/files/agile-traditional.pdf
Abrahamsson, P., Salo, O., Ronkainen, J., & Warsta, J. (2017, September 25). Agile Software Development Methods: Review and Analysis. arXiv.org. https://arxiv.org/abs/1709.08439
Thampy, R. (2022, September 5). 7 stages of SDLC: 7 phases of SDLC Software Development Life cycle. BETSOL. https://www.betsol.com/blog/7-stages-of-sdlc-how-to-keep-development-teams-running/
What is Scrum?. Scrum.org. (n.d.). https://www.scrum.org/learning-series/what-is-scrum